## Slide 1
RESOURCE 1 Starts with the RED project, moving 3 “scoops” of the same color beads from the bowl to the plate.

## Slide 2
RESOURCE 1 Starts with the RED project, moving a 3 “scoops” of beads of the same color from the bowl to the plate. Whatever amount makes a scoop, but must be the same color. Fingers are allowed to pick out bad colors, and help with scooping, but NO picking up of beads to place them on the plates.

## Slide 3
RESOURCE 1 then moves 3 scoops of a different color with the spoon. This continues until the BLUE project has started

## Slide 4
When the BLUE project has started, RESOURCE 1 begins alternating between the projects, moving a scoop of beads of the same color with the spoon.

## Slide 5
Back to RED project

## Slide 6
Back to BLUE project

## Slide 7
RESOURCE 2:
When all of the WHITE or ORANGE beads are moved to the plate, RESOURCE 2 can begin moving from the plate to the table. In this case, the WHITE beads on the RED project have finished phase 1 and are ready for checking by RESOURCE 2.
RESOURCE 1 and 3:
RESOURCE 1 continues moving beads, 3scoops of the same color at a time, alternating between projects and colors after the 3 scoops.
RESOURCE 3 waits for all the BLACK beads to be sorted out (on either project) before they can begin.

## Slide 8
RESOURCE 2:
Moves 3 scoops of WHITE beads for the RED project
RESOURCE 1 and 3:
RESOURCE 1 continues moving beads, 3 scoops of the same color at a time, alternating between projects and colors after the 3 scoops.
RESOURCE 3 may not start on the BLACK beads for the RED project.

## Slide 9
RESOURCE 2:
Has alternated between RED and BLUE project WHITE beads. RED and BLUE project ORANGE beads are complete and ready.
RESOURCE 1 and 3:
RESOURCE 1 continues moving beads, 3 scoops of the same color at a time, alternating between projects and colors after the 3 scoops.
RESOURCE 3 moved BLACK beads for RED project

## Slide 10
RESOURCE 2:
Now alternates between WHITE and ORANGE beads for both projects (move 3 scoops at a time)
RESOURCE 1 and 3:
RESOURCE 1 is complete with PHASE 1, and waits for RESOURCE 2 and 3.
RESOURCE 3 alternates moving BLACK beads between RED and BLUE projects

## Slide 11
RESOURCE 2:
All WHITE beads are moved for the RED project.
Now alternate between checking/flipping WHITE beads on RED project and moving WHITE and ORANGE beads for both projects
RESOURCE 1 and 3:
RESOURCE 1 waiting
RESOURCE 3 alternates moving BLACK beads between RED and BLUE projects

## Slide 12
RESOURCE 2:
Moves 3 beads with “heads up” to check pile for RED.
Moves 3 scoops of Orange beads for BLUE.
Moves 3 scoops of White beads for RED.
Moves 3 scoops of White beads for BLUE.
RESOURCE 1 and 3:
RESOURCE 1 waiting
RESOURCE 3 alternates moving BLACK beads between RED and BLUE projects

## Slide 13
RESOURCE 2:
All beads to RED and BLUE work areas.
Sort and flip 3 beads of the same color for the same project, alternating between projects and colors.
RESOURCE 1 and 3:
RESOURCE 1 waiting
RESOURCE 3 all BLACK beads to work areas, alternating between projects sort and flip.

## Slide 14
RESOURCE 2:
Continues sort and flip 3 beads of the same color for the same project, alternating between projects and colors.
RESOURCE 1 and 3:
RESOURCE 1 waiting
RESOURCE 3 finished sort and flip for RED, completing sort and flip for BLUE

## Slide 15
RESOURCE 2:
Continues sort and flip 3 beads of the same color for the same project, alternating between projects and colors. WHITE for RED project is complete, can begin flip to opposite side.
RESOURCE 1 and 3:
RESOURCE 1 waiting
RESOURCE 3 start opposite flip for RED and ready to start opposite flip for BLUE.

## Slide 16
RESOURCE 2:
All sort and flip complete, continuing opposite flip, 3 at a time, alternating between projects and colors.
RESOURCE 1 and 3:
RESOURCE 1 waiting
RESOURCE 3 complete with RED, continue with BLUE opposite flip, move 3 scoops to plates at a time and then alternate.

## Slide 17
RESOURCE 2:
Continuing opposite flip, 3 at a time, alternating between projects and colors. All WHITE of RED project complete, ready to move off table (3 scoops per turn) to plates
RESOURCE 1 and 3:
RESOURCE 1 waiting for all beads of a project to be on plates.
RESOURCE 3 completes RED, continue with BLUE.

## Slide 18
RESOURCE 2:
All opposite flips complete.
All WHITE from RED project moved to plate.
Alternate 3 scoops of each color, for each project, until moved to plate.
RESOURCE 1 and 3:
RESOURCE 1 waiting for all beads of a project to be on plates.
RESOURCE 3 completes RED, continue with BLUE.

## Slide 19
RESOURCE 2:
All RED project complete. Completing BLUE project.
RESOURCE 1 and 3:
RESOURCE 1 can start moving RED project.
RESOURCE 3 finished.

## Slide 20
RESOURCE 2:
Finished moving BLUE project beads to plates.
RESOURCE 1 and 3:
RESOURCE 1 has moved 3 scoops of each color for RED project (alternating) and can now alternate to BLUE project.
RESOURCE 3 finished.

## Slide 21
RESOURCE 1:
RESOURCE 1 alternating between projects and colors, moving from plates back to bowls. One more move and RED is complete.
Stop timer for RED.

## Slide 22
Both Projects complete